HANDOVER NOTE

From:	Jeu Machahary and Veeshal D Bodosa, Developers

To:	IIT Guwahati Technology Incubation Centre (IITG-TIC)

Date:	9 October 2026

Subject:	Handover of the source code of the IITG-TIC website

Dear Sir/Madam,

We hereby hand over the complete source code of the IITG-TIC website, developed by us, to IIT Guwahati Technology Incubation Centre. The code is handed over through its public GitHub repository, https://github.com/Machahary07/frontend-iitgtic (main branch, build v38), from which it can be cloned or downloaded at any time.

1. Contents of the repository

- src/ — the public website, the founder console, the TIC admin console and all server routes.

- supabase/migrations/ — the complete database: 20 tables, access rules, triggers and four storage buckets.

- README.md — the full technical guide: setup, settings, routes, data model and deployment.

- .env.example — the list of every setting the application needs, without values.

- scripts/ — setup check, backup and restore, and content tools.

- docs/ — the operations manual (PDF), this note, and two walkthrough videos.

- .git/ — the full history of the project.

2. Not included

This handover covers the source code only. Hosting, domain names, the database, email accounts, access keys, passwords and existing user data are not part of it. The running copy at iitgtic.itsjeu.com and its accounts remain with the developers. TIC may run its own copy from this code.

3. Getting it running

The section “Handover: setting up from this repository” in README.md describes each step. In brief:

- Install Node.js 20 or later and pnpm, then run pnpm install.

- Create a Supabase project and apply the files in supabase/migrations in order.

- Fill in .env.local from .env.example with TIC’s own Supabase, Resend and Cloudflare Turnstile details.

- Run pnpm doctor to check the setup, then open /tic-admin/login to create the first admin.

- Deploy to Vercel or a server, verify an email domain, and set PUBLIC_SITE_URL to the live address.

4. State of the code

The public website, founder console, incubation application review process, coordinator screening calls, job board and TIC admin console are complete. The code passes its type checks and automated tests. Choice of hosting, the production domain (iitgtic.com) and an official email address are left to TIC, as listed in README.md under Roadmap.

We remain available for any questions during the transition.

Thanking you,

Jeu Machahary

Developer

Phone: +91 7896175454

Email: hello@itsjeu.com

Veeshal D Bodosa

Developer

Phone: +91 6000013904

Email: work@veeshal.me